Assignment 5: Earned Value Management Chart

**Assignment:** Create an Earned Value Management chart based upon the data shown in the attached [**graphic**](https://tamuct.instructure.com/courses/6290/files/629995/download?wrap=1).

**Purpose:**To demonstrate your understanding of resources, costs, and Earned Value Management

**Requirements:**

* Use a project start date of 3/30/2020
* Use the tasks, summaries, and milestones as shown
* Create a resource sheet with the resource values as shown
* Assign resources to the tasks as shown
* Verify the Cost and Work values (in the Cost and Worktables)
* Set the Project Baseline
* Verify that the Cost and Work baseline values are copied over
* Make some changes to a few of the duration/start/end dates along the critical path (your choice)
* Populate the percent complete of all items with an "as of" 4/7/2020 (exact values are your choice)
* Generate an Earned Value Report

*Note: If your Earned Value Report doesn't work, then you most likely didn't perform the above tasks in the correct order*

**Expectations:**A single Microsoft Project document